On Demond Rides and Deliveries - Driver
 Bug No : 2744

 Branch Name : sprint-19_anjali_2744

Description:
  Implementing odrd in driver application.

Current Status:
Modification needed in the AccessTokenProvider file.

Work Done So Far:
- Install the navigation SDK .
- Install the rider SDK.
- Added Apple Privacy Manifest File.
- Added a code for navigation but current stage its in commented.
- Created A file for access token (want to modification based on the project and the backend services).

Next Steps:
- GMTDRidesharingDriverAPI instance want to create.
- Handle the vehicleReporter Events vehicleReporter(_:didFail:withError:) , vehicleReporter(_:didSucceed:) already added the function in MainScreenUV
- Handle the case when switching the map based on the server side response.

Additional Information:
- In Navigation SDK want some discussion because in IOS when Driver start ride its redirecting to Native Map.
- Driver app generates and sends updates to the backend, the requests must include valid access tokens. Access Token craeted with the token provided from the backend.

Reference:
- https://developers.google.com/maps/documentation/transportation-logistics/on-demand-rides-deliveries-solution/trip-order-progress/driver-sdk/driver_sdk_quickstart_ios
- https://developers.google.com/maps/documentation/navigation/ios-sdk/config